DEVELOPMENT ROADMAP

Virtual Patient Simulation Engine

BioDigital Twin Platform  —  Layer 2: Patient Cohort Twin

Database Pipeline, DrugBank Integration & Phased Build Plan

Prepared for: Aditya  |  HakaseAI / Mediasters

Date: March 16, 2026

# 1. What We’re Building

The Virtual Patient Simulation Engine (VPSE) is the computational core of Layer 2 (Patient Cohort Twin) in the BioDigital Twin architecture. It generates populations of synthetic but biologically realistic digital patients and simulates how each one would respond to a candidate drug across a range of dosing regimens.

The engine has five interconnected sub-systems, each requiring specific database inputs:

| Sub-System | What It Does | Primary Data Sources |
| --- | --- | --- |
| 1. Population Generator | Creates diverse virtual patient cohorts with realistic physiological parameter distributions | MIMIC-IV, All of Us, NHANES, census data |
| 2. PBPK Engine | Physiologically-based pharmacokinetic modeling: predicts drug absorption, distribution, metabolism, excretion in each virtual patient | DrugBank (full license), PK-Sim/OSP models, FDA CYP450 tables |
| 3. PD Response Model | Pharmacodynamic simulation: predicts therapeutic effect and dose-response curves per patient profile | ChEMBL bioactivity, DrugBank targets, ClinVar, published PD parameters |
| 4. Safety Simulator | Predicts adverse events, organ toxicity, and drug-drug interactions across the virtual cohort | FAERS, DrugBank interactions (1.4M+), SIDER, admetSAR, LiverTox |
| 5. Cohort Analyzer | Statistical analysis: identifies responder subgroups, optimal dose ranges, and population-level outcome predictions | Internal simulation outputs, ClinicalTrials.gov outcomes, published trial results |

# 2. Complete Database Pipeline

Each database feeds specific parameters into the simulation engine. Below is the full data pipeline showing what we need, where it comes from, what it costs, and how it connects.

## 2.1 Tier 1: Core Databases (Required for MVP)

| Database | Data It Provides | Feeds Sub-System | Cost | Access Method |
| --- | --- | --- | --- | --- |
| DrugBank 6.0 | 17,000+ drugs: ADMET properties, CYP450 metabolism pathways (64 pathways), 1.4M drug-drug interactions, 2,475 drug-food interactions, PK parameters, transporter data, target binding | PBPK Engine, PD Response Model, Safety Simulator | ~$15–25K/yr (commercial) | REST API (JSON), full XML/CSV dumps with license |
| MIMIC-IV 3.1 | 223K patients: demographics, vitals, labs (creatinine, ALT, albumin), medications, procedures, organ function trajectories, comorbidities, ICU outcomes | Population Generator (patient archetypes, organ function distributions) | Free (credentialed) | CSV dumps via PhysioNet; Google BigQuery for cloud queries |
| ChEMBL 34 | 2.4M compounds: bioactivity assays (IC50, EC50, Ki), target associations, selectivity profiles, ADMET experimental data | PD Response Model (dose-response parameters, target affinity) | Free (open) | REST API, PostgreSQL dump, SDF files |
| FDA FAERS | 20M+ adverse event reports: drug-event pairs, outcomes (death, hospitalization), demographics of affected patients, concomitant medications | Safety Simulator (real-world AE signal calibration) | Free (public) | Quarterly ASCII dumps; openFDA API (JSON) |
| PK-Sim / OSP Suite | Pre-built whole-body PBPK models: organ volumes, blood flows, enzyme expression levels, transporter abundances for human + 7 animal species | PBPK Engine (physiological model backbone) | Free (open source, GPLv2) | GitHub (.NET); R/Python integration via OSPSuite-R |

## 2.2 Tier 2: Enrichment Databases (Post-MVP)

| Database | Data It Provides | Why It Matters | Access |
| --- | --- | --- | --- |
| All of Us (NIH) | 1M+ diverse U.S. participants: EHR, genomics, wearables, surveys, physical measurements | Adds genomic variability (CYP2D6, CYP3A4 polymorphisms) and ethnic diversity to virtual populations | Free; Researcher Workbench only (no local downloads). Analysis must run inside NIH environment. |
| ClinVar | Genomic variants with clinical significance annotations (pathogenic, benign, drug response) | Links genetic variants to altered drug metabolism; enables pharmacogenomic simulation layer | Free; FTP/API from NCBI |
| SIDER | Side effect frequencies from drug labels for 1,430 drugs, 5,868 side effects | Calibrates Safety Simulator AE probability distributions with label-derived frequencies | Free; TSV downloads |
| NHANES | U.S. population health surveys: body composition, lab values, demographics, medication use | Provides nationally representative physiological parameter distributions for Population Generator | Free; SAS/CSV from CDC |
| UniProt | 230M protein sequences with functional annotation, enzyme kinetics, tissue expression | Maps drug targets to protein function; informs PD model enzyme kinetics parameters | Free; REST API, XML/FASTA dumps |
| LiverTox (NIH) | Drug-induced liver injury (DILI) patterns, severity scores, latency data for 1,000+ drugs | Critical for hepatotoxicity prediction in Safety Simulator; high-value for FDA NAM alignment | Free; NCBI Bookshelf (scraping/API) |

# 3. DrugBank Integration: What It Unlocks

DrugBank is the single most impactful database addition for the VPSE. Here’s why a full commercial license changes the game:

## 3.1 DrugBank Data That Directly Powers Each Sub-System

| VPSE Sub-System | DrugBank Fields Used | What This Enables |
| --- | --- | --- |
| PBPK Engine | Absorption (Caco-2 permeability, LogP, water solubility), Distribution (protein binding, Vd), Metabolism (64 CYP450 pathways, 2,173 metabolic reactions with substrates/products/enzymes), Excretion (clearance routes, half-life) | Complete ADME parameterization for any drug in the database. No need to manually curate PK parameters — DrugBank provides experimentally validated values for approved drugs and predicted values (via admetSAR) for experimental compounds. |
| PD Response Model | Drug targets (5,000+ proteins), mechanism of action descriptions, pharmacodynamic data, Ki/IC50 values where available, 312 drug action pathways | Maps each drug to its biological targets with quantitative binding data. Pathway information enables modeling of downstream therapeutic effects and off-target activity. |
| Safety Simulator | 1,413,413 drug-drug interactions (300% increase in v6.0), 2,475 drug-food interactions, CYP inhibitor/inducer classifications, transporter interactions (P-gp, BCRP, OATP), toxicity annotations | Real DDI risk scoring for virtual patients on multiple medications. The 1.4M interaction database is the most comprehensive available and eliminates the need to build interaction logic from scratch. |
| Population Generator | Drug categories, approved indications, dosage forms, therapeutic classes | Stratifies virtual cohorts by concomitant medication profiles. A patient on 3 CYP3A4 substrates behaves differently from one on none — DrugBank enables realistic polypharmacy modeling. |

## 3.2 DrugBank vs. Free Alternatives

| Capability | DrugBank Full License | Free Alternatives | Gap Without DrugBank |
| --- | --- | --- | --- |
| Drug-drug interactions | 1.4M curated pairs with mechanism | ChEMBL (~50K bioactivity records, not DDI-specific) | Would need to build DDI prediction from scratch; 6+ month effort |
| CYP450 metabolism pathways | 64 complete pathways with substrates, enzymes, products | FDA table (substrates/inhibitors/inducers list, no quantitative data) | FDA table is a starting point but lacks reaction-level detail needed for PBPK |
| ADMET predicted properties | admetSAR-integrated predictions for all 17K drugs | admetSAR directly (~10K compounds), ADMET-AI (open, but requires per-compound inference) | Achievable without DrugBank but requires pipeline to run predictions; DrugBank pre-computes them |
| PK parameters (t1/2, Vd, Cl, F) | Curated experimental values for approved drugs | Scattered across literature; PubChem has partial data | Critical gap. Manual curation of PK values would take months and introduce errors. |
| Drug target mapping | 5,000+ protein targets with binding data and pathways | ChEMBL + UniProt (comparable coverage but requires join logic) | Achievable via ChEMBL–UniProt pipeline; DrugBank simplifies with pre-linked data |

Verdict: DrugBank’s full license eliminates an estimated 4–6 months of data curation and pipeline development. The DDI database (1.4M interactions) and pre-computed ADMET properties are the two features with no adequate free substitutes. The investment of ~$15–25K/year pays for itself in engineering time savings alone.

# 4. Data Flow Pipeline Architecture

The pipeline has four stages, from raw data ingestion through to simulation output. Each stage transforms data into parameters the VPSE can consume.

| Stage | Process | Inputs | Outputs |
| --- | --- | --- | --- |
| STAGE 1 Ingest & Normalize | ETL pipelines pull data from each source, normalize schemas, resolve entity conflicts (drug names, protein IDs) | DrugBank XML dump, MIMIC-IV CSVs, ChEMBL PostgreSQL, FAERS ASCII, PK-Sim model files, NHANES SAS files | Unified drug knowledge graph, patient archetype library, physiological parameter distributions |
| STAGE 2 Parameter Extraction | Extract simulation-ready parameters: PK constants, enzyme kinetics (Km, Vmax), binding affinities, population distributions | Unified knowledge graph from Stage 1 | Drug parameter cards (one per compound), patient parameter distributions (per demographic segment), interaction matrices |
| STAGE 3 Simulation Execution | PBPK engine runs each virtual patient through dosing scenarios. PD model computes response. Safety model flags AE risks. | Drug parameter cards, virtual patient cohort, dosing protocol, PK-Sim physiological models | Per-patient PK curves (Cmax, Tmax, AUC), efficacy predictions, AE probability scores, DDI risk flags |
| STAGE 4 Analysis & Reporting | Statistical analysis across cohort: responder subgroups, dose optimization, confidence intervals, regulatory-ready summaries | All simulation outputs from Stage 3 | Dose recommendation reports, subgroup analysis, safety dashboards, regulatory briefing documents with uncertainty quantification |

# 5. Phased Development Roadmap

The build is structured in four phases over 14 months. Each phase delivers a usable increment while building toward the full VPSE.

## Phase 1: Foundation (Months 1–3)

| Goal | Data ingestion infrastructure + DrugBank integration + Population Generator v1 |
| --- | --- |
| Deliverables | 1. DrugBank ETL pipeline: ingest full XML dump, normalize to internal schema, index by DrugBank ID / ChEMBL ID / PubChem CID 2. MIMIC-IV data pipeline: credentialing complete, BigQuery integration, patient archetype extraction (demographics + labs + comorbidities) 3. Population Generator v1: generate virtual cohorts of N patients with configurable demographics, organ function, and comorbidity distributions drawn from MIMIC-IV + NHANES 4. Drug parameter card service: for any DrugBank compound, return a structured JSON with all PK/ADMET/target/interaction data needed by downstream engines |
| Team | 2 backend engineers, 1 data engineer, 1 pharmacometrician (consultant) |
| Cost | DrugBank license (~$20K), PhysioNet credentialing (free), MIMIC BigQuery compute (~$500/mo), engineering salaries |

## Phase 2: PBPK Core (Months 4–7)

| Goal | Working PBPK simulation engine that takes a drug + virtual patient and produces PK curves |
| --- | --- |
| Deliverables | 1. PK-Sim/OSP integration: wrap open-source PBPK solver as a microservice; load human physiological models (organ volumes, blood flows, enzyme expression) 2. DrugBank→PBPK parameter mapping: auto-populate PK-Sim compound definitions from DrugBank drug parameter cards (solubility, lipophilicity, protein binding, CYP metabolism pathways) 3. CYP450 metabolism engine: use DrugBank’s 64 metabolism pathways + 2,173 reactions to model metabolic clearance per enzyme, accounting for genetic polymorphisms (CYP2D6 poor/intermediate/extensive/ultra-rapid metabolizers) 4. Batch simulation API: simulate N=1,000 virtual patients across M dosing regimens, output per-patient Cmax, Tmax, AUC, steady-state concentration 5. Validation: benchmark against 10 published PK studies for well-characterized drugs (e.g., midazolam, warfarin, metformin) to verify within 2-fold accuracy |
| Key Decision | Build vs. Buy: PK-Sim (free, open source, .NET) vs. licensing Simcyp R Package ($50–100K/yr). Recommendation: start with PK-Sim/OSP to keep costs low; evaluate Simcyp if FDA validation requirements demand it later. |
| Team | 2 backend engineers, 1 pharmacometrician (full-time), 1 ML engineer |

## Phase 3: PD + Safety Layer (Months 8–11)

| Goal | Add pharmacodynamic response modeling and adverse event prediction on top of PBPK |
| --- | --- |
| Deliverables | 1. PD response engine: link drug concentrations from PBPK to therapeutic effect using Emax/sigmoid models parameterized from ChEMBL bioactivity + DrugBank target data 2. DDI risk engine: for each virtual patient’s medication profile, compute interaction severity scores using DrugBank’s 1.4M interaction database + CYP inhibition/induction data 3. Safety simulator v1: predict AE probabilities calibrated against FAERS signal frequencies and SIDER label frequencies; hepatotoxicity sub-model using LiverTox data 4. Dose-response surface generator: for a given drug + population, produce 3D dose-response surfaces showing efficacy vs. safety across dose ranges 5. FAERS cross-reference pipeline: link Layer 1 molecular predictions to real-world safety signals (connecting to BioDigital Twin Layer 1) |
| New Data | SIDER side effect database, LiverTox DILI database, ClinVar pharmacogenomic variants, FDA CYP substrate/inhibitor/inducer tables |
| Team | 2 backend engineers, 1 pharmacometrician, 1 ML engineer, 1 clinical pharmacologist (consultant) |

## Phase 4: Cohort Analytics + Regulatory Readiness (Months 12–14)

| Goal | Statistical analysis layer, regulatory documentation, and integration with Layer 1 and Layer 3 of BioDigital Twin |
| --- | --- |
| Deliverables | 1. Cohort Analyzer: responder subgroup identification (clustering by PK/PD profile), Bayesian dose optimization, population-level outcome prediction with confidence intervals 2. All of Us integration: federated analysis within Researcher Workbench to validate virtual population diversity against real genomic/demographic distributions 3. Regulatory report generator: auto-generate PBPK analysis reports per FDA guidance format (model description, parameter justification, sensitivity analysis, prediction vs. observation plots) 4. Layer 1↔Layer 2 bridge: molecular digital twin toxicity predictions feed into Safety Simulator as Bayesian priors 5. Layer 2↔Layer 3 bridge: virtual cohort outcomes feed into Trial Digital Twin as synthetic control arms and enrollment feasibility projections 6. Validation study: benchmark full pipeline against 3 published clinical trial results; document prediction accuracy for FDA credibility assessment |
| Milestone | At phase completion: VPSE is ready for pilot use with a biotech sponsor in a Pre-IND package. Layer 2 documentation can support FDA Type C meeting discussions. |

# 6. Timeline Summary

| Phase | Key Milestone | Databases Active | Timeline | Demo-Ready? |
| --- | --- | --- | --- | --- |
| Phase 1 | Virtual cohort generation + DrugBank drug cards | DrugBank, MIMIC-IV, NHANES | Months 1–3 | Internal only |
| Phase 2 | First PK simulation for 1,000 virtual patients | + PK-Sim/OSP, ChEMBL, FDA tables | Months 4–7 | Investor demo |
| Phase 3 | Full PK/PD + safety simulation pipeline | + FAERS, SIDER, LiverTox, ClinVar | Months 8–11 | Sponsor pilot |
| Phase 4 | Regulatory-ready reports + Layer integration | + All of Us, UniProt | Months 12–14 | FDA Pre-IND ready |

# 7. Estimated Cost Summary

| Item | Annual Cost | Notes |
| --- | --- | --- |
| DrugBank Commercial License | $15,000–$25,000 | Full API + dump access, includes updates |
| Cloud Compute (BigQuery + simulation) | $6,000–$12,000 | MIMIC-IV queries + batch PBPK simulation |
| All other databases | $0 | All Tier 1 & 2 databases (except DrugBank) are free/open |
| Pharmacometrician (contract) | $80,000–$120,000 | Critical hire; PBPK expertise required for credible engine |
| TOTAL DATA + SPECIALIST COST (Year 1) | $101K–$157K | Excludes core engineering team salaries |

Context: Simcyp (the industry-standard commercial PBPK platform) alone costs $50–100K/year in license fees and does not include custom data integration. Building on PK-Sim (free) + DrugBank ($20K) delivers comparable PBPK capability at a fraction of the cost, which aligns with HakaseAI’s zero-database-licensing philosophy for all other data sources.

Roadmap prepared by Claude AI for HakaseAI  |  March 16, 2026  |  Confidential